Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS79711 |
| Project Name | Rising Waters: A Machine Learning Approach to Flood Prediction |
| Maximum Marks | 5 Marks |

# 1. Introduction to Project Planning

Project planning is a structured process that defines the project scope, objectives, resource allocation, timeline, risk management strategy, and execution approach.

For the Rising Waters flood prediction system, planning ensures systematic development from dataset acquisition to web-based deployment.

Since this is a machine learning-based predictive system, planning focuses on:

- Data-driven pipeline development

- Model lifecycle management

- Deployment integration

- Scalability for future enhancements

# 2. Project Scope Definition

## In-Scope Activities

- Dataset acquisition from Kaggle

- Data preprocessing and cleaning

- Exploratory Data Analysis (EDA)

- Model training and evaluation

- Model comparison and selection

- Saving trained model using joblib/pickle

- Web application development using Flask

- User interface integration for prediction

## Out-of-Scope (Future Scope)

- Real-time IoT sensor integration

- Live satellite data ingestion

- Government disaster API integration

- Mobile application deployment

# 3. Project Objectives (Planning Perspective)

From a planning viewpoint, the project aims to:

- Develop a reliable flood prediction classification model.

- Achieve high model accuracy (target > 90%).

- Build a scalable and maintainable ML pipeline.

- Create a user-friendly web interface.

- Ensure reproducible and modular code architecture.

# 4. Work Breakdown Structure (WBS)

## Phase 1: Requirement Analysis (3 Days)

Activities:

- Define problem statement

- Identify environmental parameters

- Review flood-related studies

- Define prediction output (Flood / No Flood)

Deliverable: Requirement specification document

## Phase 2: Data Collection (2 Days)

Activities:

- Download dataset from Kaggle

- Verify dataset format

- Validate features and target variable

- Analyze dataset size and distribution

Deliverable: Structured raw dataset

## Phase 3: Data Cleaning & Preprocessing (5 Days)

Activities:

- Handle missing values

- Remove outliers (IQR method)

- Perform feature scaling

- Split dataset into X and Y

- Perform 80–20 train-test split

Deliverable: Cleaned and model-ready dataset

Risks & Mitigation:

- Imbalanced dataset → Use stratified sampling

- Data leakage → Perform scaling after train-test split

## Phase 4: Exploratory Data Analysis (EDA) (3 Days)

Activities:

- Univariate analysis (histograms, boxplots)

- Correlation heatmap analysis

- Statistical summary (mean, standard deviation)

- Pattern identification

Deliverable: EDA report with insights

EDA helps identify important features and improves model performance before training.

## Phase 5: Model Development (7 Days)

Algorithms Used:

- Decision Tree

- Random Forest

- K-Nearest Neighbors

- XGBoost

Activities:

- Initialize models

- Train models

- Evaluate using Accuracy, Precision, Recall, F1-Score, and Confusion Matrix

- Compare performance

Deliverable: Best performing trained model (XGBoost selected based on highest accuracy).

## Phase 6: Model Optimization (3 Days)

Activities:

- Hyperparameter tuning

- Cross-validation

- Overfitting detection

- Feature importance analysis

Deliverable: Optimized and generalized model

## Phase 7: Model Persistence (1 Day)

Activities:

- Save model using joblib

- Save scaler object

- Maintain version control

Deliverable: Serialized model file (.pkl)

## Phase 8: Application Development (6 Days)

Activities:

- Create Flask project structure

- Develop HTML templates

- Load saved model

- Handle user input via POST request

- Display prediction results

Deliverable: Fully functional web application

## Phase 9: Testing & Validation (3 Days)

Testing Types:

- Unit Testing – Model prediction function

- Integration Testing – Model with UI

- User Acceptance Testing – Manual validation

Deliverable: Fully tested and validated system

# 5. Project Timeline

| Phase | Duration |
| --- | --- |
| Requirement Analysis | 3 Days |
| Data Collection | 2 Days |
| Data Cleaning | 5 Days |
| EDA | 3 Days |
| Model Development | 7 Days |
| Optimization | 3 Days |
| Deployment | 6 Days |
| Testing | 3 Days |
| Total Duration | 32 Days (Approx.) |

# 6. Resource Planning

## Software

- Python 3.x

- Jupyter Notebook / PyCharm

- Flask

- GitHub

## Hardware

- Minimum 8GB RAM

- Windows 10/11

- Internet access

## Python Libraries

- pandas

- numpy

- scikit-learn

- matplotlib

- seaborn

- flask

- joblib

- xgboost

# 7. Risk Management Plan

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Poor data quality | Low accuracy | Proper EDA and cleaning |
| Overfitting | Poor generalization | Cross-validation |
| Data leakage | Unrealistic results | Split before scaling |
| Deployment errors | App crash | Thorough testing |
| Model bias | Incorrect predictions | Balanced metrics evaluation |

# 8. Quality Assurance Plan

Quality is ensured through:

- Modular coding practices

- Proper documentation

- Multiple model comparisons

- Validation metrics

- Pre-deployment testing

Target accuracy: Greater than 90%.

# 9. Scalability Planning (Future Enhancement)

The system is designed for scalability and future upgrades such as:

- Real-time rainfall API integration

- IoT-based water level sensors

- SMS/Email alert system

- Cloud deployment (AWS/Azure)

- Analytical dashboard

- Mobile application version

# 10. Deliverables Summary

- Cleaned dataset

- EDA report

- Trained ML model

- Saved model file (.pkl)

- Flask web application

- Complete project documentation

- GitHub repository